TASK DOCUMENT

Authentication Migration: Email to Phone + Firebase OTP

Version 1.0  |  March 26, 2026

| Project | KrewsUp - React Native Gig Platform |
| --- | --- |
| Assigned To | Nisarga, Kabilian |
| Priority | High |
| Estimated Effort | 3-4 Days |
| Created By | Fida Hussain |
| Date | March 26, 2026 |

# 1. Overview

Migrate the KrewsUp app authentication system from the current email + password based login/registration to phone number + Firebase OTP verification. Additionally, during the onboarding flow, replace the phone number input field with an email input field (since the phone number will already be captured during authentication).

This change improves UX by reducing friction (no passwords), aligns with Indian market user behavior (phone-first), and ensures verified phone numbers for all users from day one.

# 2. Current Authentication Flow

## 2.1 Registration (Current)

- User enters Name, Email, Password on LandingScreen

- Frontend calls POST /api/auth/register with { email, password, name }

- Backend hashes password with bcrypt, creates user in DB with email as unique identifier

- JWT token returned, user proceeds to role selection

## 2.2 Login (Current)

- User enters Email + Password

- Frontend calls POST /api/auth/login

- Backend verifies password hash, returns JWT

## 2.3 Onboarding (Current)

- Worker onboarding collects: Name, Email, Phone, City, Country, Age, Gender, Experience, Aadhaar, Photos

- Organizer onboarding collects: Company Name, Type, Email, Phone, City, Country

- Both send phone number to backend via POST /api/auth/onboarding

# 3. Required Changes

| Area | Current | New |
| --- | --- | --- |
| Auth Screen | Email + Password fields | Phone Number + OTP fields |
| Registration | Email/password signup | Phone + Firebase OTP verify |
| Login | Email/password login | Phone + Firebase OTP verify |
| Backend Auth | bcrypt password hashing | Firebase Admin SDK token verify |
| DB User Lookup | Lookup by email | Lookup by phone number |
| Worker Onboarding | Phone number field | Email field (replaces phone) |
| Organizer Onboarding | Phone number field | Email field (replaces phone) |
| User Table | email as unique ID | phone as primary, email optional |

# 4. Technical Implementation Details

## 4.1 Firebase Setup

- Create Firebase project (or use existing) at console.firebase.google.com

- Enable Phone Authentication under Authentication > Sign-in method

- Add Android app (package: from app.json) and download google-services.json

- Add iOS app (bundle ID: from app.json) and download GoogleService-Info.plist

- Install packages:

npx expo install @react-native-firebase/app @react-native-firebase/auth

- Install Firebase Admin SDK on backend:

npm install firebase-admin

## 4.2 Frontend Changes

### A. LandingScreen.tsx (Auth Screen)

- Remove email and password fields entirely

- Add phone number input with country code picker (+91 default)

- Add "Send OTP" button that calls Firebase auth().signInWithPhoneNumber(phoneNumber)

- Show OTP input (6 digits) after OTP is sent

- On OTP verification success, get Firebase ID token via user.getIdToken()

- Send Firebase ID token to backend POST /api/auth/firebase-login

- Remove isLoginMode toggle (OTP flow handles both login and registration)

### B. AuthContext.tsx

- Replace login(email, password) with loginWithPhone(firebaseIdToken)

- Replace register(email, password, name) with same loginWithPhone flow

- Update User interface: make email optional, add phone as required

- Update api.ts: Replace /auth/login and /auth/register calls with /auth/firebase-login

### C. WorkerOnboardingScreen.tsx

- Remove the phone field from formData (phone already captured at auth)

- Add email field in place of phone (label: "Email Address", keyboard: email-address)

- Update handleSubmit to send email instead of phone in onboarding payload

- Keep all other fields: Name, City, Country, Age, Gender, Experience, Aadhaar, Photos

### D. OrganizerOnboardingScreen.tsx

- Remove the phone field from formData

- Add email field in place of phone

- Update handleSubmit to send email instead of phone

- Keep all other fields: Company Name, Type, City, Country

## 4.3 Backend Changes

### A. New File: config/firebase.ts

- Initialize Firebase Admin SDK with service account credentials

- Export verifyIdToken(token) function to decode Firebase tokens

- Store service account JSON in environment variable (FIREBASE_SERVICE_ACCOUNT)

### B. routes/auth.ts - Replace register and login routes

- Remove POST /register (email+password registration)

- Remove POST /login (email+password login)

- Add POST /firebase-login endpoint:

- Receive { firebaseIdToken } in request body

- Verify token using Firebase Admin SDK

- Extract phone number from decoded token

- Check if user exists by phone number in DB

- If exists: generate JWT and return user data (login flow)

- If not exists: create new user with phone number, generate JWT (register flow)

- Return { user, token, isNewUser } so frontend knows to redirect to role selection

### C. routes/auth.ts - Update onboarding route

- POST /onboarding: Accept email field and save to users.email

- Remove phone from onboarding payload (already saved at registration)

- Email is optional but recommended (for notifications/receipts)

### D. Database Migration

- Add phone column to users table (VARCHAR, UNIQUE, NOT NULL for new users)

- Make email column nullable (was required before)

- Remove password_hash column (no longer needed)

- Update unique constraint from email to phone

ALTER TABLE users ADD COLUMN phone TEXT UNIQUE;
ALTER TABLE users ALTER COLUMN email DROP NOT NULL;
ALTER TABLE users DROP COLUMN password_hash;

### E. middleware/auth.ts

- JWT generation: Include phone instead of email in token payload

- Update generateToken to use { id, phone, name, role }

# 5. Files to Modify

| File Path | Change Type |
| --- | --- |
| screens/LandingScreen.tsx | Major rewrite - Phone + OTP UI |
| contexts/AuthContext.tsx | Update auth methods & User interface |
| lib/api.ts | Replace login/register API calls |
| screens/WorkerOnboardingScreen.tsx | Swap phone field to email |
| screens/OrganizerOnboardingScreen.tsx | Swap phone field to email |
| backend/src/routes/auth.ts | Major rewrite - Firebase verify |
| backend/src/middleware/auth.ts | Update JWT payload |
| backend/src/config/firebase.ts | New file - Firebase Admin init |
| backend/src/db/supabase-schema.sql | Schema migration |
| app.config.js / app.json | Add Firebase config (google-services) |
| package.json | Add @react-native-firebase packages |
| backend/package.json | Add firebase-admin package |

# 6. Important Notes & Constraints

- DO NOT change any other frontend screens or backend logic beyond auth and onboarding

- All existing features (events, applications, chat, wallet) must continue to work

- JWT-based session management remains the same (backend issues JWT after Firebase verify)

- Firebase is ONLY used for OTP verification, not as the primary auth database

- The backend remains the source of truth for user data (Turso/LibSQL database)

- Handle edge cases: OTP resend timer (60s), invalid OTP, expired OTP, network errors

- For testing: Firebase provides test phone numbers in console (avoid SMS costs)

- Phone number format: Store in E.164 format (+91XXXXXXXXXX)

- Existing users with email-only accounts will need a migration path (discuss with team)

# 7. Acceptance Criteria

| # | Criteria | Status |
| --- | --- | --- |
| 1 | User can enter phone number and receive OTP via SMS | Pending |
| 2 | User can verify OTP and get logged in / registered automatically | Pending |
| 3 | New users are redirected to role selection after first OTP verify | Pending |
| 4 | Returning users are redirected to their dashboard after OTP verify | Pending |
| 5 | Worker onboarding shows Email field instead of Phone field | Pending |
| 6 | Organizer onboarding shows Email field instead of Phone field | Pending |
| 7 | Email entered during onboarding is saved to user profile | Pending |
| 8 | Phone number is stored in E.164 format in the database | Pending |
| 9 | OTP resend button appears after 60 second cooldown | Pending |
| 10 | Error states shown for invalid OTP, expired OTP, network failures | Pending |
| 11 | All existing features (events, chat, wallet, applications) work unchanged | Pending |
| 12 | Backend validates Firebase token before creating/returning JWT | Pending |
| 13 | No password fields exist anywhere in the app | Pending |
| 14 | Works on both iOS and Android | Pending |

# 8. New Authentication UI Flow

Screen 1 - Phone Entry:

- KrewsUp logo + branding at top

- "Enter your phone number" heading

- Country code selector (default +91) + phone number input

- "Send OTP" accent button (disabled until 10 digits entered)

- Loading state while OTP is being sent

Screen 2 - OTP Verification:

- "Verify your number" heading with phone number shown

- 6-digit OTP input (auto-focus, auto-advance between boxes)

- "Verify" accent button

- "Resend OTP" link with countdown timer (60s)

- "Change number" link to go back

- Auto-verify if SMS auto-read is available (Android)

# 9. Estimated Timeline

| Day | Task | Owner | Status |
| --- | --- | --- | --- |
| Day 1 | Firebase project setup + SDK installation + config | Nisarga | Pending |
| Day 1 | Database schema migration (add phone, make email nullable) | Kabilian | Pending |
| Day 2 | Backend: Firebase Admin setup + POST /firebase-login endpoint | Kabilian | Pending |
| Day 2 | Frontend: LandingScreen rewrite (Phone + OTP UI) | Nisarga | Pending |
| Day 3 | Frontend: AuthContext + api.ts updates | Nisarga | Pending |
| Day 3 | Backend: Update onboarding route + JWT payload | Kabilian | Pending |
| Day 3 | Frontend: Update both onboarding screens (phone to email swap) | Nisarga | Pending |
| Day 4 | Integration testing + edge case handling + bug fixes | Both | Pending |
| Day 4 | iOS + Android build verification | Both | Pending |

# 10. Testing Checklist

- New user: Phone OTP > Role Selection > Onboarding (with email) > Dashboard

- Returning user: Phone OTP > Dashboard (skip role/onboarding)

- Invalid OTP entry shows error message

- OTP expiry (after 5 min) shows "OTP expired, resend" message

- Resend OTP works after cooldown timer

- Network error during OTP send shows retry option

- Email field in onboarding validates format

- Email saves correctly to database via onboarding endpoint

- Existing features unaffected (create event, apply, chat, wallet)

- Works on iOS simulator + Android emulator + physical devices

End of Document